Blocker & Solution

Blocker 1: Incompatible datasets

Issue:
The project uses two datasets that could not be merged because they do not share a common customer identifier or province-level linkage.

Impact:
The team could not perform a single integrated analysis combining customer behavior with detailed order-level information.

Solution:
The team decided to analyze each dataset independently based on its strengths. The customer dataset was used for province-level customer behavior analysis, while the order dataset was used to generate supplementary operational and marketing insights.

Blocker 2: Limited business variables

Issue:
The available datasets do not include demographic information, customer acquisition channels, marketing campaign data, or product cost information.

Impact:
This limited the team's ability to perform deeper customer segmentation and profitability analysis.

Solution:
The team focused on reliable performance metrics such as revenue, net sales, average order value, customer activity, and purchasing behavior. External market research will be used to support the final recommendations where appropriate.

Blocker 3: Data quality issues

Issue:
The raw datasets contained missing values, inconsistent records, duplicate information, and data quality issues that required extensive preprocessing before analysis.

Impact:
The data could not be analyzed immediately and required additional time to clean and validate.

Solution:
The team developed a structured data cleaning process, performed validation checks, handled missing and inconsistent records, engineered useful variables, and created analysis-ready datasets before beginning exploratory analysis.